G54 PLATFORM — ENTERPRISE RESOURCE PLATFORM

Statement of Work

Sage 100 Replacement — Full ERP, CRM & Commerce Platform

| Client | Great Mountain West |
| --- | --- |
| Client Website | g54.com |
| Client Contact | ___________________________ |
| Service Provider | Christopher Wall |
| Provider Email | ck.wall@icloud.com |
| Document Version | 1.0 — Draft |
| Date | July 10, 2026 |
| Document Status | Pending Client Review & Execution |

1.  Project Background & Overview

Great Mountain West currently operates on Sage 100 as its primary business management platform. Following an evaluation of Odoo as a potential replacement — which did not satisfy the depth of financial functionality required — Great Mountain West is commissioning a purpose-built, cloud-native enterprise platform.

This platform will consolidate and replace the following operational domains:

Financial management and accounting (replacing Sage 100)

Customer Relationship Management (CRM)

eCommerce — customer-facing order entry and management

Inventory and warehouse management

Point of Sale (POS)

Project and job management

Accounts Receivable and Accounts Payable workflows

The resulting system will be a single, integrated, cloud-hosted platform accessible via internet browser, designed to meet PCI DSS and SOC 2 Type 2 compliance requirements from the ground up.

2.  Project Objectives

Deliver a full-replacement ERP platform purpose-built for Great Mountain West's operational model.

Eliminate dependency on Sage 100 and any associated legacy integrations.

Provide a secure, compliance-ready platform with end-to-end data security.

Enable role-based access across all departments.

Build iteratively using Agile sprint methodology, delivering working software at each phase boundary.

Architect for scalability, backup integrity, and disaster recovery from day one.

3.  Project Phases Overview

| Phase | Name | Methodology | Pricing Model |
| --- | --- | --- | --- |
| Phase 1 | Discovery, Architecture & Design | Flat-rate delivery | $5,000 |
| Phase 2 | Core Platform Foundation | Sprint-based | TBD post-Phase 1 |
| Phase 3 | Financial Suite (GL, AR, AP) | Sprint-based | TBD post-Phase 1 |
| Phase 4 | CRM & Sales | Sprint-based | TBD post-Phase 1 |
| Phase 5 | Inventory, POS & eCommerce | Sprint-based | TBD post-Phase 1 |
| Phase 6 | Project & Job Management | Sprint-based | TBD post-Phase 1 |
| Phase 7 | Reporting, Analytics & Dashboards | Sprint-based | TBD post-Phase 1 |
| Phase 8 | Compliance, Security & Launch | Sprint-based | TBD post-Phase 1 |

Note: Phases 2–8 will be scoped, estimated, and priced as fixed deliverables following the completion and approval of Phase 1. Sprint pricing will be formalized in a Phase 2+ amendment.

4.  Phase 1 — Discovery, Architecture & Design

4.1  Scope

Phase 1 is a flat-rate discovery and design engagement. Its purpose is to produce the complete blueprint — functional, technical, and visual — that will govern all subsequent development phases.

4.1.1  Discovery & Requirements Workshops

Structured interviews and working sessions with stakeholders across all departments

Documentation of current Sage 100 workflows and data models

Gap analysis between current state and desired future state

Identification of third-party integrations (payment processors, shipping, email, file storage)

Compliance scoping session (PCI DSS, SOC 2 Type 2)

4.1.2  Persona Development

Definition and documentation of all user personas, including:

Business personas: Executive, Finance Manager, Sales Rep, Sales Manager, Art Director, Graphic Designer, Prepress Technician, Production Manager, Production Operator, AR Clerk, AP Clerk, Customer Service Rep, Warehouse Manager, Project Manager, IT Administrator

System personas: Super Admin, API Consumer, Payment Gateway, Email Service, Reporting Engine, Backup Service, Audit Engine, CI/CD Pipeline, Session Manager

4.1.3  Full Epic & User Story Documentation

Complete product backlog organized by module and persona

Acceptance criteria for each user story

Priority and dependency mapping

Estimated story point ranges for sprint planning reference

4.1.4  Feature Requirements Specification

Functional requirements document (FRD) covering all modules

Non-functional requirements (performance, security, availability, compliance)

Data model and entity relationship diagrams (ERD)

Role-based access control (RBAC) matrix

4.1.5  UX/UI Design & Wireframes

Information architecture and site map

Low-fidelity wireframes for all primary user flows

High-fidelity mockups for key screens

Interactive prototype for client review and approval

Design system foundations (typography, color, component library)

4.1.6  Technical Architecture Design

Platform and infrastructure selection

Security architecture (authentication, authorization, encryption)

Backup and disaster recovery architecture

CI/CD pipeline architecture

PCI DSS and SOC 2 Type 2 control mapping

Third-party service selection and integration design

API architecture design

4.2  Phase 1 Deliverables

| # | Deliverable | Format |
| --- | --- | --- |
| 1 | Discovery Workshop Summary & Current State Analysis | PDF / Notion |
| 2 | Persona Documentation (business and system personas) | PDF / Notion |
| 3 | Complete Product Backlog (Epics, Stories, Acceptance Criteria) | PDF / Notion |
| 4 | Functional Requirements Document (FRD) | PDF |
| 5 | Non-Functional Requirements & Compliance Mapping | PDF |
| 6 | Data Model & Entity Relationship Diagrams (ERD) | PDF / Diagram |
| 7 | RBAC Matrix | PDF / Spreadsheet |
| 8 | UX Wireframes — all primary flows | Figma |
| 9 | High-Fidelity UI Mockups — key screens | Figma |
| 10 | Interactive Prototype | Figma (shareable link) |
| 11 | Technical Architecture Document | PDF |
| 12 | Phase 2–8 Refined Scope, Sprint Plan & Cost Estimate | PDF |

4.3  Investment

| Item | Detail |
| --- | --- |
| Phase 1 Total | $5,000.00 USD |
| Pricing Model | Flat-rate delivery (not time-bound) |
| Payment Terms | 100% due at project start, prior to commencement |
| Accepted Payment Methods | ACH, Wire Transfer, Check, Zelle |

4.4  Revisions

Phase 1 includes up to two (2) rounds of revisions on wireframes and mockups following initial delivery. Additional revision rounds may be requested at a rate of $175.00 per hour.

4.5  Client Responsibilities

Provide access to at least one designated stakeholder per department for discovery sessions

Provide read-only access to Sage 100 data and report samples as needed

Respond to document review requests within five (5) business days

Consolidate internal feedback before submitting to the project team

Provide existing brand assets (logo, style guide, brand colors)

5.  Phase 2–8 — Development Overview

Development phases will be executed using Agile sprint methodology, with each sprint delivering working, testable software. Sprint details will be formalized in a Phase 2+ SOW amendment following client approval of Phase 1 deliverables.

5.1  Sprint Model

Sprint duration: 2 weeks

Each sprint includes: planning, development, testing, client demo, retrospective

All sprints will include automated test coverage

A staging environment will be maintained throughout development

Production deployments will follow sprint acceptance by the client

5.2  Module Development Roadmap

| Phase | Sprint Group | Modules & Deliverables |
| --- | --- | --- |
| Phase 2 | Core Foundation | Infrastructure, hosting, CI/CD, authentication (SSO, MFA), user & role management, audit logging, email notifications, backup system, admin console |
| Phase 3 | Financial Suite | General Ledger, Accounts Receivable, Accounts Payable, bank reconciliation, tax management, financial reporting (P&L, Balance Sheet, Cash Flow) |
| Phase 4 | CRM & Sales | Contact & account management, opportunity pipeline, quoting & estimates, order management, customer portal, sales reporting |
| Phase 5 | Inventory, POS & eCommerce | Product catalog, inventory tracking, purchase orders, warehouse management, POS terminal, eCommerce storefront, checkout, shipping & fulfillment |
| Phase 6 | Project & Job Mgmt | Job creation & tracking, milestones, resource & time tracking, job costing, art/proof approval workflow, production scheduling |
| Phase 7 | Reporting & Analytics | Executive dashboard, department dashboards, custom report builder, scheduled delivery, KPI tracking |
| Phase 8 | Compliance & Launch | PCI DSS audit, SOC 2 Type 2 controls, penetration testing, performance testing, disaster recovery drill, production launch, training, 30-day hypercare |

6.  Platform Requirements

| Requirement | Specification |
| --- | --- |
| Hosting | Cloud-hosted, internet-accessible via browser |
| Uptime Target | 99.9% or greater |
| Security Compliance | PCI DSS Level 1, SOC 2 Type 2 certification path |
| Authentication | Multi-factor authentication (MFA), SSO support |
| Data Backup | Automated daily backups, point-in-time recovery, off-site redundancy |
| Disaster Recovery | Documented RTO ≤ 4 hours, RPO ≤ 1 hour |
| Access Control | Role-based access control (RBAC), least-privilege model |
| Audit Logging | Full user activity audit trail, tamper-evident, 3-year retention |
| Data Encryption | TLS 1.2+ in transit, AES-256 at rest |
| Notifications | Email notification system (transactional and alert-based) |
| Browser Support | Chrome, Firefox, Safari, Edge (current versions) |
| Responsive Design | Mobile-optimized web interface |

7.  Assumptions

1.  Great Mountain West will provide a dedicated internal point of contact for the duration of the project.

2.  All stakeholder availability required for Phase 1 workshops will be provided within four (4) weeks of project start.

3.  Existing Sage 100 data export and migration is not included in this SOW unless explicitly added as a line item following Phase 1 assessment.

4.  Third-party software licenses (payment gateway, email provider, hosting) are not included and will be procured separately.

5.  Domain name, SSL certificates, and DNS management for the new platform are the responsibility of the client unless otherwise agreed.

6.  The client will designate a single feedback consolidator per department to prevent conflicting direction.

7.  Phase 2–8 pricing is not guaranteed and will be subject to change based on Phase 1 findings.

8.  Exclusions

Data migration from Sage 100 to the new platform

Legacy system decommissioning

Hardware procurement

Network or physical infrastructure

Custom integrations not identified during Phase 1

Mobile native applications (iOS/Android)

Ongoing managed hosting or support (separate maintenance agreement)

End-user training beyond the hypercare period

9.  Out-of-Scope & Change Order Rate

Work requested outside the defined scope of this SOW will be handled via a written Change Order. Change orders include a revised cost and timeline estimate and must be approved by both parties before work begins. Out-of-scope work is billed at $175.00 per hour.

10.  Intellectual Property

Upon full payment for each phase, Great Mountain West shall own all custom code, designs, and documentation produced specifically for this project. Christopher Wall retains rights to any pre-existing frameworks, libraries, tools, or methodologies used in delivery.

11.  Confidentiality

Both parties agree to treat all proprietary business information, technical specifications, and data shared during this engagement as confidential. A mutual Non-Disclosure Agreement (NDA) should be executed prior to discovery workshops.

12.  Payment Terms & Late Fees

Phase 1: Payment due in full prior to project commencement.

Invoices for subsequent phases are due within fifteen (15) days of invoice date.

Late payments are subject to a 1.5% monthly finance charge.

Work may be paused on accounts with invoices past 30 days outstanding.

13.  Change Management

Changes to scope must be submitted in writing and approved by both parties via a Change Order before work begins. Change orders that increase scope will include a revised cost and timeline estimate.

14.  Termination

Either party may terminate this agreement with thirty (30) days written notice. Upon termination, Great Mountain West shall pay for all work completed to date. Phase 1 payment is non-refundable once work has commenced.

15.  Limitation of Liability

Christopher Wall's total liability shall not exceed the total fees paid under this SOW. Neither party shall be liable for indirect, incidental, or consequential damages.

16.  Governing Law

This agreement shall be governed by the laws of the State of Utah.

17.  Signatures

By signing below, both parties agree to the terms set forth in this Statement of Work.

| Great Mountain West Signature: ___________________________ Printed Name: ___________________________ Date: ___________________________ | Christopher Wall Christopher Wall Principal Developer Signature: ___________________________ Printed Name: ___________________________ Date: ___________________________ |
| --- | --- |

This document is confidential and intended solely for the use of Great Mountain West and Christopher Wall. Unauthorized distribution is prohibited.